=========== Jul 10, 2022, Sprint 4 ===============

Team members present:

* Nguyễn Trung Nguyên - 20127404
* Phạm Huy Cường Thịnh - 20127335
* Lê Đặng Minh Khôi - 20127213
* Nguyễn Phượng Khanh - 20127204
* Nguyễn Bùi Hoàng Lam - 20127223

Team members absent:

* None

Location: Online through Google Meet

Time: 12:30 - 14:30

URL: <https://meet.google.com/uow-frww-kbe>

Status reports:

* Nguyễn Trung Nguyên
  + Completed tasks
    - Edit Use-case Specification after having Use-case Diagram.
    - Complete Sprint Planning Report.
  + To-do Tasks
    - Revise Software Architecture Document.
  + Issues/Obstacles
    - None
* Phạm Huy Cường Thịnh
  + Completed tasks:
    - Edit Use-case Diagram.
  + To-do Tasks
    - Set level to Package Diagram.
    - Revise Software Architecture Document.
  + Issues/Obstacles
    - None
* Lê Đặng Minh Khôi
  + Completed tasks:
    - Design class diagram, data structure diagram.
  + To-do Tasks
    - Revise Software Architecture Document.
  + Issues/Obstacles
    - None
* Nguyễn Phượng Khanh
  + Completed tasks:
    - Brainstorm more about the use-case and package diagram.
    - Edit Use-case Specification after having Use-case Diagram.
  + To-do Tasks
    - Draw UI Prototype.
    - Revise Software Architecture Document.
  + Issues/Obstacles
    - Deadlines for UI prototypes should be extended.
* Nguyễn Bùi Hoàng Lam
  + Completed tasks:
    - Brainstorm more about the deployment diagram and package diagram.
    - Edit Use-case Specification after having Use-case Diagram.
  + To-do Tasks
    - Draw UI Prototype.
    - Revise Software Architecture Document.
  + Issues/Obstacles
    - Deadlines for UI prototypes should be extended.

Actions (if any):

* Extend more time to solve the UI Prototypes.

Summary of the meeting:

* All members successfully completed the assigned tasks.

=========== Jul 13, 2022, Sprint 4 ===============

Team members present:

* Nguyễn Trung Nguyên - 20127404
* Phạm Huy Cường Thịnh - 20127335
* Lê Đặng Minh Khôi - 20127213
* Nguyễn Phượng Khanh - 20127204
* Nguyễn Bùi Hoàng Lam - 20127223

Team members absent:

* None

Location: Library of University of Science, VNU-HCM.

Time: 12:30 - 15:30

Status reports:

* Nguyễn Trung Nguyên
  + Completed tasks
    - Edit Use-case Specification after having Use-case Diagram.
    - Complete Sprint Planning Report.
  + To-do Tasks
    - Revise Software Architecture Document and Use-Case Specification.
    - Design UI Prototype.
  + Issues/Obstacles
    - None
* Phạm Huy Cường Thịnh
  + Completed tasks
    - Revise Software Architecture Document and Use-Case Specification.
    - Complete Sprint Planning Report.
    - Plan coding/implementation of the homepage and streaming page.
  + To-do Tasks
    - Edit SAD Document and Use-Case Specification.
  + Issues/Obstacles
    - None
* Lê Đặng Minh Khôi
  + Completed tasks
    - Edit Use-case Specification after having Use-case Diagram.
    - Complete Sprint Planning Report.
  + To-do Tasks
    - Revise Software Architecture Document and Use-Case Specification.
    - Implement API between backend and frontend.
    - Create the database and data structure.
  + Issues/Obstacles
    - None
* Nguyễn Bùi Hoàng Lam
  + Completed tasks
    - Edit Use-case Specification after having Use-case Diagram.
    - Complete Sprint Planning Report.
  + To-do Tasks
    - Revise Software Architecture Document and Use-Case Specification.
    - Design UI Prototype.
  + Issues/Obstacles
    - None
* Nguyễn Phượng Khanh
  + Completed tasks
    - Edit Use-case Specification after having Use-case Diagram.
    - Complete Sprint Planning Report.
  + To-do Tasks
    - Revise Software Architecture Document and Use-Case Specification.
    - Design UI Prototype.
  + Issues/Obstacles
    - None