SPRINT REVIEW (SPRINT 5)

1. Members Information:

* Nguyễn Trung Nguyên - 20127404
* Phạm Huy Cường Thịnh - 20127335
* Lê Đặng Minh Khôi - 20127213
* Nguyễn Bùi Hoàng Lam - 20127223
* Nguyễn Phượng Khanh - 20127204

1. Date, Time and Location:

* Date: 31 thg 7, 2022
* Time: 15:30 - 17:00
* Location: Online through Google Meet
* URL: <https://meet.google.com/uow-frww-kbe>

1. Status Report:

| Order | Member | Task | Start | End | Done |
| --- | --- | --- | --- | --- | --- |
|  | Nguyên, Thịnh | Frontend Implementation. | 20 thg 7, 2022 | 27 thg 7, 2022 |  |
|  | Khôi | Backend and API Implementation. | 20 thg 7, 2022 | 27 thg 7, 2022 |  |
|  | Khanh, Lam | Write a test-case report. | 27 thg 7, 2022 | 29 thg 7, 2022 |  |
|  | Nguyên | Write sprint reports. | 20 thg 7, 2022 | 31 thg 7, 2022 |  |

1. What went well?:

* All documents are done well with correct format.
* Finish API and Backend Implementation.
* Finish Frontend Implementation.

1. What to improve?:

* Speed up task completion time.
* Tell everybody in the group about the current problem in order to have it resolved as soon as possible.

1. Action needed for improvements:

* Attend online courses about Bootstrap to speed up the task.
* Watch Ho Tuan Thanh’s instruction video on Youtube to know about what should be done in the current sprint clearly.