SPRINT PLANNING (SPRINT 4)

1. Members Information:

* Nguyễn Trung Nguyên - 20127404
* Phạm Huy Cường Thịnh - 20127335
* Lê Đặng Minh Khôi - 20127213
* Nguyễn Bùi Hoàng Lam - 20127223
* Nguyễn Phượng Khanh - 20127204

1. Date, Time and Location:

* Date: 6 thg 7, 2022
* Time: 10:00 - 11:30
* Location: Online through Google Meet
* URL: <https://meet.google.com/xfs-ifzu-fop>

1. Planning:

* Edit and change PA document according to lecturer’s previous PA comment.
* Draw Deployment Diagram and UI prototype.

1. Assigned Task:

| Order | Member | Task | Start | End |
| --- | --- | --- | --- | --- |
|  | Khanh, Lam | Draw UI Prototype | 6 thg 7, 2022 | 15 thg 7, 2022 |
|  | All members | Revise Software Architecture Document | 6 thg 7, 2022 | 13 thg 7, 2022 |
|  | Nguyên | Write Sprint Planning Report | 6 thg 7, 2022 | 6 thg 7, 2022 |
|  | Khôi | Edit Data Structure relationship | 6 thg 7, 2022 | 13 thg 7, 2022 |
|  | Thịnh | Set level to Package Diagram | 6 thg 7, 2022 | 13 thg 7, 2022 |
|  | Thịnh | Edit Use-case Diagram | 6 thg 7, 2022 | 10 thg 7, 2022 |
|  | Nguyên, Khanh | Update Use-case Specification | 10 thg 7, 2022 | 10 thg 7, 2022 |