SPRINT REVIEW (SPRINT 4)

1. Members Information:

* Nguyễn Trung Nguyên - 20127404
* Phạm Huy Cường Thịnh - 20127335
* Lê Đặng Minh Khôi - 20127213
* Nguyễn Bùi Hoàng Lam - 20127223
* Nguyễn Phượng Khanh - 20127204

1. Date, Time and Location:

* Date: 15 thg 7, 2022
* Time: 12:00 - 14:09
* Location: Online through Google Meet
* URL: <https://meet.google.com/uow-frww-kbe>

1. Status Report:

| Order | Member | Task | Start | End | Done |
| --- | --- | --- | --- | --- | --- |
|  | Khanh, Lam | Draw UI Prototype | 6 thg 7, 2022 | 15 thg 7, 2022 |  |
|  | All members | Revise Software Architecture Document | 6 thg 7, 2022 | 13 thg 7, 2022 |  |
|  | Nguyên | Write Sprint Planning Report | 6 thg 7, 2022 | 6 thg 7, 2022 |  |
|  | Khôi | Edit Data Structure relationship | 6 thg 7, 2022 | 13 thg 7, 2022 |  |
|  | Thịnh | Set level to Package Diagram | 6 thg 7, 2022 | 13 thg 7, 2022 |  |
|  | Thịnh | Edit Use-case Diagram | 6 thg 7, 2022 | 10 thg 7, 2022 |  |
|  | Nguyên, Khanh | Update Use-case Specification | 10 thg 7, 2022 | 10 thg 7, 2022 |  |

1. What went well?:

* All members attend the meeting on time and no members are absent.
* Everyone finally completes their assigned task.

1. What to improve?:

* The task should be split into smaller parts for each member easily to handle.
* Task submission needs to be submitted on time or earlier.

1. Action needed for improvements:

* Assign the task that is suitable for each team member's ability to increase the working speed.
* Take an online course about Figma, ReactJS, … on Slack “Training” channel or on Youtube before doing a task.

1. Attachments:

* UI prototype (Figma): <https://www.figma.com/file/xU3xzNsq3zULbZ2pYgF1EZ/USFLIX-DEMO-1?node-id=0%3A1>
* UI prototype (Document): [PA4\_Group08\_UI\_Prototype](https://docs.google.com/document/d/1fCeCAlntY9LyUOikEgIbtlrji66HWmrIa8BxUNCHjOs/edit)