SPRINT PLANNING (SPRINT 5)

1. Members Information:

* Nguyễn Trung Nguyên - 20127404
* Phạm Huy Cường Thịnh - 20127335
* Lê Đặng Minh Khôi - 20127213
* Nguyễn Bùi Hoàng Lam - 20127223
* Nguyễn Phượng Khanh - 20127204

1. Date, Time and Location:

* Date: 20 thg 7, 2022
* Time: 12:30 - 13:00
* Location: I10 Library - HCMUS

1. Planning:

* Implementation website.
* Write a Test Plan.

1. Assigned Task:

| Order | Member | Task | Start | End |
| --- | --- | --- | --- | --- |
|  | Nguyên, Thịnh | Frontend Implementation. | 20 thg 7, 2022 | 27 thg 7, 2022 |
|  | Khôi | Backend and API Implementation. | 20 thg 7, 2022 | 27 thg 7, 2022 |
|  | Khanh, Lam | Write a test-case report. | 27 thg 7, 2022 | 29 thg 7, 2022 |
|  | Nguyên | Write sprint reports. | 20 thg 7, 2022 | 31 thg 7, 2022 |