=========== Aug 3, 2022, Sprint 6 ===============

Team members present:

* Nguyễn Trung Nguyên - 20127404
* Phạm Huy Cường Thịnh - 20127335
* Lê Đặng Minh Khôi - 20127213
* Nguyễn Phượng Khanh - 20127204
* Nguyễn Bùi Hoàng Lam - 20127223

Team members absent:

* None

Location: Online through Google Meet

Time: 13:00 - 14:30

URL: <https://meet.google.com/uow-frww-kbe>

Status reports:

* Nguyễn Trung Nguyên
  + Completed tasks
    - Complete PA5 meeting reports.
  + To-do Tasks
    - Prepare PowerPoint presentation.
    - Write Bug-report sheet in Test-report document.
  + Issues/Obstacles
    - None
* Phạm Huy Cường Thịnh
  + Completed tasks:
    - Implement frontend.
  + To-do Tasks
    - Write Bug-report sheet in Test-report document.
    - Prepare PowerPoint presentation.
  + Issues/Obstacles
    - None
* Lê Đặng Minh Khôi
  + Completed tasks:
    - Implement backend and API
  + To-do Tasks
    - Write Bug-report sheet in Test-report document.
    - Check all previous sprint documents.
  + Issues/Obstacles
    - None
* Nguyễn Phượng Khanh
  + Completed tasks:
    - Finish Test-case document.
  + To-do Tasks
    - Check all previous sprint documents.
    - Write Bug-report sheet in Test-report document.
  + Issues/Obstacles
    - None
* Nguyễn Bùi Hoàng Lam
  + Completed tasks:
    - Finish Test-case document.
  + To-do Tasks
    - Write Bug-report sheet in Test-report document.
    - Prepare PowerPoint presentation.
  + Issues/Obstacles
    - None

Actions (if any):

* None

Summary of the meeting:

* The current sprint task has been assigned to all team members.
* No one was absent from the meeting.

=========== Aug 5, 2022, Sprint 6 ===============

Team members present:

* Nguyễn Trung Nguyên - 20127404
* Phạm Huy Cường Thịnh - 20127335
* Lê Đặng Minh Khôi - 20127213
* Nguyễn Phượng Khanh - 20127204
* Nguyễn Bùi Hoàng Lam - 20127223

Team members absent:

* None

Location: Online through Google Meet

Time: 13:00 - 15:30

URL: <https://meet.google.com/uow-frww-kbe>

Status reports:

* Nguyễn Trung Nguyên
  + Completed tasks
    - Complete Bug-report sheet in Test-report document.
    - Complete PA6 Sprint Planning.
  + To-do Tasks
    - Continue preparing a PowerPoint presentation.
  + Issues/Obstacles
    - None
* Phạm Huy Cường Thịnh
  + Completed tasks:
    - Complete Bug-report sheet in Test-report document.
  + To-do Tasks
    - Continue preparing a PowerPoint presentation.
  + Issues/Obstacles
    - None
* Lê Đặng Minh Khôi
  + Completed tasks:
    - Complete Bug-report sheet in Test-report document.
    - Ensure all previous sprint documents fulfill the requirements.
  + To-do Tasks
    - Support Powerpoint team.
  + Issues/Obstacles
    - None
* Nguyễn Phượng Khanh
  + Completed tasks:
    - Complete Bug-report sheet in Test-report document.
    - Ensure all previous sprint documents fulfill the requirements.
  + To-do Tasks
    - Support Powerpoint team.
  + Issues/Obstacles
    - None
* Nguyễn Bùi Hoàng Lam
  + Completed tasks:
    - Complete Bug-report sheet in Test-report document.
  + To-do Tasks
    - Continue preparing a PowerPoint presentation.
  + Issues/Obstacles
    - None

Actions (if any):

* None

Summary of the meeting:

* No one was absent from the meeting.
* Everyone finishes the task on-time.